Story points planning for tdot release:

2,5 weeks to work in total

Week-planning:

12.12: tutoring request, images

19:12: Presentation -> 1,5 h for programming, filter subjects by comment, admin mail

9.1: images, Sort tutors

16.1: testing, Bugs und writing Release Docs

23.1: Release

Planned storypoints:

* Images – Danijal
* Email for admin - Danijal
* Visitor can send tutoring request – Eva
* Sort tutors – Eva
* Filter by subjects in comment section - Eva